Actions to stop doing:

* Avoid ‘git add .’ , specify files
* Using random branches on git instead of features
* Giant combined commits

Actions to start doing:

* Less reliance on manual testing
* Feature /addition specific commits
* Formal acceptance criteria past manual testing for functionality
* Formal coding standards

Actions to keep doing:

* Peer review / testing code before merging
* Daily meetings (not just standup meetings)
* Clear , considerate, concise communication

Work complete/not completed:


Completed:

* Sort Items by due date
* See information about an item
* Logout
* Refactor tree code
* Salt and hash passwords
* Refactor javascript to script.js
* Deploy server in production

Not Completed:

* Mobile interface
* Repeating tasks
* Sign in form collapse

Work completion rate:

****